Minutes of UniBoard2 Technical Progress Meeting
	Date:
	2016-04-26

	Next meeting:
	2016-03-10

	Present:
	

	André Gunst
	No

	Jonathan Hargreaves
	Yes

	Leon Hiemstra
	Yes

	Eric Kooistra
	Yes

	Gijs Schoonderbeek
	Yes


cc: Arpad Szomoru, Hajee Pepping, Daniël van der Schuur
Remarks previous minutes

Announcements

Action item overview
	ID
	Date submitted
	Description
	Owner
	Planned date
	Status

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	


Last: 
Progress

Board Design (Gijs, Sjouke):

Achieved activities:

· All UniBoards are shipped now.

Current and Next actions:

· Estimated arrival of HEM is 1 May. 

FPGA Design (Jonathan, Eric, Leon):

Achieved and next actions:

· A good unb2_minimal including the I2C sensor functionality is delivered with the UniBoard^2.

· Leon wrote a manual and release notes on how to use and compile it.

· The flash and remote update now also works.

· The RBF can be used now instead of the JIC.

· Only thing left is to re-compile unb2_test with 10 G transceivers again, including the MAC.

· Jonathan will make a test design for the HEM. This includes the HMC interface and something to generate test vectors and check them again.
Current and next actions:
Open Issues
	ID
	Date submitted
	Decision

	
	
	

	
	
	


Last: 
Decisions
	ID
	Date submitted
	Decision

	1
	
	


Last: 

Table round

