[image: image1.jpg]s
/ .
; Radiohet
A& K




[image: image2.jpg]SEVENTH FRAMEWORK
PROGRAMME




[image: image3.jpg]e
/. Radiohet
A4 K



RadioNet3 Executive Committee Meeting
date

	Del. no. 
	Deliverable title
	Lead beneficiary
	Estimated idicative person-months
	Delivery date

	8.1 
	Document on definition of coding interfaces and conventions
	5
	2
	12

	8.2 
	Hardware design document
	2
	8
	25

	8.3 
	Firmware design document: correlator
	5
	13
	25

	8.4 
	Firmware design document: digital receiver
	4
	13.4
	25

	8.5 
	Firmware design document beam former
	1
	4.5
	25

	8.6 
	Firmware design document:  pulsar binning
	6
	9.5
	27

	8.7 
	Firmware design document: RFI mitigation
	18
	9.5
	27

	8.8 
	Prototype Hardware 
	2
	5
	29 35

	8.9 
	Revised hardware design document
	2
	8
	33 44

	8.10 
	Production hardware
	2
	2.7
	35 48

	8.11 
	Revised firmware design document: correlator
	5
	10.4
	36 42

	8.12 
	Revised firmware design document: digital receiver
	4
	11
	36 42

	8.13 
	Revised firmware design document: beam former
	1
	4
	36 42

	8.14 
	Report on effectiveness of green measures: correlator
	5
	6
	42 

	8.15 
	Report on effectiveness of green measures: digital receiver
	4
	6
	42 

	8.16 
	Report on effectiveness of green measures: beam former
	1
	3
	42 


	Milestone No.
	Milestone name
	WP No
	Lead beneficiary
	Expected date 
	Comments

	UniBoard2

	M8.1 
	Completed hardware design
	WP8
	2
	25
	Design document

	M8.2 
	Completed correlator firmware design
	WP8
	5
	25
	Design document

	M8.3 
	Completed digital receiver firmware design
	WP8
	4
	25
	Design document

	M8.4 
	Completed beam former firmware design
	WP8
	1
	25
	Design document

	M8.5 
	Completed pulsar binning firmware design
	WP8
	6
	27
	Design document

	M8.6 
	Completed RFI mitigation firmware design
	WP8
	18
	27
	Design document

	M8.7 
	Prototype hardware
	WP8
	2
	29 35
	Prototype 


	Project supported by the European Commission
	
	Executive Committee Meeting

	Contract no.: 283393
	
	1 / 2


	Project supported by the European Commission
	
	Executive Committee Meeting

	Contract no.: 283393
	
	2 / 3



